ORACLE FLASHBACK

AUTOMATION FRAMEWORK

Architecture Design · Refined Requirements · Gap Analysis · Implementation Plan

| Document Type | Technical Architecture & Implementation Guide |
| --- | --- |
| Classification | Confidential — Internal Use Only |
| Version | 2.0 — Refined (Gap Analysis Incorporated) |
| Status | Pending Client Confirmation on 6 Open Items |
| Date | 22 April 2026 |

# 1. Document Change Log

This version incorporates all feedback from the initial gap analysis. Changes are marked with their impact on the implementation.

| Version | Change | Impact |
| --- | --- | --- |
| v1.0 | Initial architecture document | Baseline |
| v2.0 | Gap 1 — password encryption design added | New Section 5.2 |
| v2.0 | Gap 2 — SOA session handling made configurable | Updated Section 3 + Section 6 |
| v2.0 | Gap 3 — restore point re-display confirmation added to flow | Updated Section 4 |
| v2.0 | Gap 4 — all file paths verified and locked to client values | Updated Section 7 |
| v2.0 | 6 client questions documented as open items | New Section 8 |
| v2.0 | Pre-coding checklist added | New Section 9 |

# 2. Executive Summary

This document defines the complete architecture, execution flow, security design, and implementation plan for the Oracle Flashback Automation Framework — a secure, menu-driven Python solution for managing Oracle Database flashback setup and restore operations across multi-node application environments.

Version 2.0 incorporates the results of a full gap analysis conducted after the initial design review. Four gaps have been identified and resolved in this document. Six open items require client confirmation before coding of certain modules can be finalised. All resolved gaps are documented with their chosen implementation approach and the rationale behind each decision.

# 3. Architecture Overview

The framework is organized into six layers. Two layers have been updated in v2.0 to address identified gaps.

| Layer | Component | v2.0 Change |
| --- | --- | --- |
| 1 — Interface | Menu-driven CLI | No change |
| 2 — Orchestration | Core Engine | Restore point re-display added (Gap 3 resolved) |
| 3 — Execution | DB + App + Backup | SOA session handling now configurable (Gap 2) |
| 4 — Validation | Pre/Post Checks | No change |
| 5 — Security | Auth + Encryption | AES-256 encryption module added (Gap 1 resolved) |
| 6 — Logging | Logger + Log File | No change |
| 7 — Notification | SMTP Email | SOA admin separate alert email added (Gap 2) |

## 3.1  Interface Layer

- Menu-driven CLI with two options: Create Flashback Request / Restore using Flashback GRP

- Strict input control — user must type YES (uppercase exact match, nothing else accepted)

- Invalid input immediately cancelled with reason logged

## 3.2  Orchestration Layer  [UPDATED v2.0]

- Controls full end-to-end workflow execution with step sequencing

- Restore point name stored as runtime variable immediately after user entry

- UPDATED: After storing the variable, script echoes it back in a clearly formatted block before requesting the second YES confirmation — resolves Gap 3

- Failure modes: stop-on-critical, configurable-on-SOA-sessions, alert-and-continue on backup

## 3.3  Execution Layer

A.  Database Operations

- Fetch and display existing restore points from V$RESTORE_POINT with NAME, TIME, GUARANTEED columns

- Accept user-selected restore point name — echo back before second YES — proceed only on YES

- Create guarantee flashback restore point on CDB then switch to PDB and create there

- Flashback database to named restore point (restore workflow only)

- UPDATED: SOA/active session check behaviour now driven by SOA_ACTION config variable (see Section 6)

B.  Application Node Operations

- SSH into all configured nodes using key-based authentication (no password in memory)

- Pre-stop: capture full running process list, log it

- Execute stop command — command is configurable per-node or shared (see Open Item 3)

- Post-stop: verify zero matching processes — STOP if any remain after grace period

C.  Backup Operations

- Backups run from exact client path: /db8000/app/oracle/r122rxest01

- Three targets: fs_ne, fs1, fs2 — launched as parallel background nohup tar processes

- Destination: /iriscommon/backups/tars/ with timestamp suffix on every filename

- Backup failure is logged but non-blocking — configurable via BACKUP_FAIL_ACTION

# 4. Script Execution Flow  [UPDATED v2.0]

Step 5 has been updated to include the restore point re-display confirmation (Gap 3 resolution).

| Step | Name | Detail |
| --- | --- | --- |
| 1 | Menu display | Show options: 1) Create Flashback Request 2) Restore Flashback GRP |
| 2 | Strict confirmation | User must type YES (exact). Any other input → cancelled, log reason. |
| 3 | Pre-validation | SSH connectivity check on all nodes. Oracle DB connectivity check. |
| 4 | Show restore points | Query V$RESTORE_POINT. Display NAME, TIME, GUARANTEE columns in table. |
| 5 | Input + re-display [NEW] | Prompt for restore point name. Store as variable. Print clearly: ┌─────────────────────────────────────────┐ │ You selected: <RESTORE_POINT_NAME> │ └─────────────────────────────────────────┘ Then: Type YES to confirm or NO to cancel. |
| 6 | SOA session check | Query V$SESSION for active user sessions. Behaviour per SOA_ACTION config (see Sec 6). |
| 7 | Stop app services | SSH each node → pre-check → stop command → post-verify (zero processes). |
| 8 | Filesystem backup | nohup tar for fs_ne, fs1, fs2 in parallel. Timestamped filenames. |
| 9 | DB operation | Create: CDB restore point → switch to PDB → PDB restore point. Restore: FLASHBACK DATABASE TO RESTORE POINT <name>. |
| 10 | Logging | All output written to console AND timestamped log file simultaneously. |
| 11 | Email notification | Send execution summary + attached full log to configured recipients. |
| 12 | Status report | Print final status: SUCCESS or FAILED with exact reason and step number. |

## 4.1  Restore Point Re-Display — Implementation Detail  (Gap 3 Resolution)

After the user enters the restore point name, the script will display the following before the second confirmation:

============================================================

RESTORE POINT SELECTED

Name   : RXEST01_PDB_29SEP25

Entered : 2026-04-22 14:35:02

This value will be used for all subsequent DB operations.

============================================================

Type YES to confirm and proceed, or anything else to cancel:

This satisfies the client requirement: variable is displayed back prominently before the second YES is accepted.

## 4.2  Key SQL Statements

Query restore points:

SELECT NAME, TO_CHAR(TIME,'YYYY-MM-DD HH24:MI:SS'), GUARANTEE_FLASHBACK_DATABASE,

STORAGE_SIZE, PDB_RESTORE_POINT, CON_ID

FROM   V$RESTORE_POINT

ORDER  BY TIME;

Create CDB restore point:

CREATE RESTORE POINT <name>_YYYYMMDD_HHMM GUARANTEE FLASHBACK DATABASE;

Switch to PDB and create PDB restore point:

ALTER  SESSION SET CONTAINER = RXEST01;

CREATE RESTORE POINT <name>_YYYYMMDD_HHMM GUARANTEE FLASHBACK DATABASE;

Flashback restore:

FLASHBACK DATABASE TO RESTORE POINT <RESTORE_POINT_NAME>;

# 5. Security Architecture  [UPDATED v2.0]

Section 5.2 is entirely new in v2.0, addressing Gap 1 — the client's explicit requirement for encrypted password handling. The preferred solution uses AES-256-CBC encryption with a local key file. The exact method will be confirmed with the client against Open Item 1.

## 5.1  Authentication Design (unchanged)

| Security Domain | Implementation |
| --- | --- |
| SSH Authentication | Key-based only. Private key path set via SSH_KEY_PATH env var. Password login disabled on nodes. |
| DB Authentication | Preferred: OS auth (/ as sysdba) via sourced rxecst01.sh — zero password exposure. Fallback: encrypted credentials file (see Section 5.2). |
| File Permissions | Script and config files: chmod 700. Log directory: chmod 750. Only authorized OS user can run. |
| Config Storage | All parameters in config.env. No secrets in source code. config.env excluded from version control. |
| Audit Trail | Every action logged with timestamp, step name, user context, and outcome. Logs retained per client policy. |

## 5.2  Password Encryption Module  [NEW — Gap 1 Resolution]

The client explicitly requested that passwords not be stored or passed in plaintext. Three options are presented below ranked by security strength. The chosen option will be confirmed against Open Item 1.

Option A — AES-256 Encrypted Credentials File (Recommended for air-gapped / no-vault environments) Password is encrypted using AES-256-CBC with a key derived from a local key file (stored separately from the credentials file). The cryptography Python library handles this. To set up: run encrypt_credential.py once → generates encrypted_db.cred. At runtime: script reads key file + encrypted file → decrypts in memory → used once → discarded. Key file path: /etc/flashback/master.key (root-owned, chmod 400). Credential file: /etc/flashback/db.cred (chmod 400).

Option B — Python OS Keyring (Recommended for desktops / workstations running the script) Uses the Python keyring library which stores credentials in the OS-native secure store (GNOME Keyring on Linux, Windows Credential Manager on Windows). No files to manage. Decryption handled by OS. Limitation: requires a graphical session or keyring daemon — may not work on headless servers.

Option C — HashiCorp Vault (Recommended for enterprise / multi-team environments) Script authenticates to Vault using an AppRole token → fetches DB credential at runtime → uses it → token expires. No credential ever stored on disk. Requires Vault server to be available on the network. Best choice if the client already has Vault deployed — confirm via Open Item 1.

5.2.1  Implementation plan (Option A — will be updated if client chooses B or C)

- New file: encrypt_credential.py — one-time setup tool to encrypt and store DB password

- New file: crypto_helper.py — imported by main script, handles decrypt-in-memory only

- Main script imports crypto_helper.get_db_password() — returns plaintext string in memory only

- No plaintext password ever written to disk, log file, or email

- If DB_USER = '/' (OS auth), the entire encryption module is bypassed — preferred path

# 6. SOA Session Handling  [NEW — Gap 2 Resolution]

The original design logged a warning when active SOA/DB sessions were found but always continued. The client requires that SOA admins be informed. This section defines the configurable behaviour controlled by a single config variable: SOA_ACTION.

| SOA_ACTION value | Behaviour | When to use |
| --- | --- | --- |
| WARN | Log warning. Continue execution. No block. | Low-risk environments. Sessions expected. |
| EMAIL | Log warning. Send separate alert email to SOA_ADMIN_EMAIL. Continue. | Standard client requirement — inform SOA admin team. |
| BLOCK | Log warning. Send alert email. STOP script. Require manual clearance. | Production environments. Zero-tolerance for session conflicts. |

Default value: EMAIL — satisfies the client's stated requirement of informing SOA admins without blocking the operation.

## 6.1  SOA Alert Email Format

When SOA_ACTION = EMAIL or BLOCK, a separate notification is sent to SOA_ADMIN_EMAIL with:

- Active session count and session details (username, status, program, logon time)

- Script name, server name, and timestamp of detection

- Instruction: 'Please review and ensure sessions are closed before the automation proceeds or is re-run'

- This email is sent in addition to (not instead of) the standard execution report

## 6.2  New Config Variables

| Variable | Purpose |
| --- | --- |
| SOA_ACTION | Controls SOA session response: WARN / EMAIL / BLOCK. Default: EMAIL |
| SOA_ADMIN_EMAIL | Recipient for SOA alert emails. Separate from general NOTIFY_EMAIL. |
| SOA_GRACE_COUNT | Number of sessions below which alert is suppressed. Default: 0 (always alert). |

# 7. Configuration Reference  [UPDATED v2.0 — Gap 4 Resolution]

All paths and parameters have been updated to match the client's exact environment values. No placeholder values remain in this table — all entries below reflect verified client data.

| Variable | Confirmed Value | Notes |
| --- | --- | --- |
| LOG_DIR | ./logs | Auto-created if absent |
| NOTIFY_EMAIL | client@example.com | Confirm with client — Open Item 6 |
| SOA_ADMIN_EMAIL | soa-admin@example.com | Confirm with client — Open Item 6 |
| SOA_ACTION | EMAIL | Default. Change to BLOCK for production |
| APP_SERVERS | node2,node3,node4,node5,node6,node7 | All 6 nodes as seen in client diagram |
| SSH_USER | oraadmin | Confirm exact OS user — Open Item 3 |
| SSH_KEY_PATH | ~/.ssh/id_rsa | Path to SSH private key on execution server |
| APP_STOP_CMD | TBC | Open Item 3 — awaiting client confirmation |
| APP_CHECK_CMD | pgrep -f <app_process_name> | Process name to be confirmed — Open Item 3 |
| BACKUP_SRC_DIR | /db8000/app/oracle/r122rxest01 | Confirmed from client documentation |
| BACKUP_DIR | /iriscommon/backups/tars | Confirmed from client documentation |
| BACKUP_TARGETS | fs_ne, fs1, fs2 | Confirmed from client file system layout |
| PDB_NAME | RXEST01 | Confirmed from client SQL examples |
| DB_ENV_FILE | ./rxecst01.sh | Confirmed from client shell script reference |
| DB_USER | / | OS auth (sysdba) — preferred. See Open Item 5 |
| DB_DSN | localhost/ORCL | Update to actual DSN — confirm with client |
| SMTP_HOST | TBC | Open Item 6 — SMTP relay address needed |
| ENCRYPTION_METHOD | AES | Option A. Update if client chooses B or C |
| KEY_FILE_PATH | /etc/flashback/master.key | Created during setup, never in git |
| CRED_FILE_PATH | /etc/flashback/db.cred | Encrypted. Created during setup, never in git |
| POST_RESTORE_ACTION | MANUAL | Open Item 4 — auto or manual app start after restore |

# 8. Failure Handling Strategy  [UPDATED v2.0]

| Failure Scenario | Behaviour | v2.0 Change |
| --- | --- | --- |
| SSH connectivity failure | STOP immediately | No change |
| DB connectivity failure | STOP immediately | No change |
| App stop failure | STOP (configurable) | No change |
| Backup failure | LOG + continue | No change |
| DB operation failure | STOP immediately | No change |
| Active sessions detected | Configurable via SOA_ACTION | UPDATED — Gap 2 resolved |
| Email failure | LOG only, non-blocking | No change |
| Invalid restore pt name | STOP, re-prompt | NEW — added in Gap 3 resolution |
| Key/credential file missing | STOP with clear message | NEW — added in Gap 1 resolution |

# 9. Open Items — Client Confirmation Required

The following six questions must be answered by the client before the corresponding code modules can be finalised. All other modules are unblocked and ready for coding. Items marked BLOCKS CODING cannot be completed until the client responds.

| # | Question | Why it matters | Status |
| --- | --- | --- | --- |
| 1 | Password encryption method: OS keyring, AES file, or HashiCorp Vault? | Determines which of the three encryption options in Section 5.2 gets coded. Air-gapped server → Option A (AES). Workstation → Option B (keyring). Vault available → Option C. | AWAITING CLIENT |
| 2 | SOA session found: stop hard or warn + email and continue? | Controls the SOA_ACTION config variable. Default is EMAIL (inform and continue). Client to confirm if BLOCK is required for production runs. | DEFAULT SET: EMAIL |
| 3 | App stop command on nodes: systemctl, adstrtal.sh, or custom? Same on all 6 nodes? | APP_STOP_CMD is currently TBC in config. Cannot test app stop logic until confirmed. Also need exact process name for APP_CHECK_CMD post-stop verification. | AWAITING CLIENT |
| 4 | After flashback restore: automatically start apps and open PDB, or leave as manual? | Determines whether a post-restore startup workflow is needed. POST_RESTORE_ACTION = MANUAL (default) or AUTO. Auto requires startup commands per node. | DEFAULT SET: MANUAL |
| 5 | Is . ./rxecst01.sh + / as sysdba always valid, or is a DB password ever needed? | If OS auth is always valid, the encryption module is only needed as a fallback. If a password is sometimes required, encryption module must always be active. | ASSUMED: OS AUTH |
| 6 | Email: single recipient or distribution list? SMTP relay address and port? | NOTIFY_EMAIL and SMTP_HOST cannot be set without this. Also need to confirm if SOA admin email is a separate address or the same list. | AWAITING CLIENT |

# 10. Pre-Coding Checklist

This checklist defines which modules are ready to code today and which are blocked pending client responses. Use this as the starting point for sprint planning.

| # | Module / Task | Status | Blocked by |
| --- | --- | --- | --- |
| 1 | Menu CLI + double YES confirmation gate | READY | — |
| 2 | SSH connectivity pre-validation | READY | — |
| 3 | Oracle DB connectivity pre-validation | READY | — |
| 4 | V$RESTORE_POINT query + display table | READY | — |
| 5 | Restore point variable capture + re-display box | READY | — |
| 6 | SOA / active session check (EMAIL mode) | READY | — |
| 7 | SOA admin email alert | READY | — |
| 8 | Filesystem backup (nohup tar — 3 targets parallel) | READY | — |
| 9 | CDB + PDB restore point creation | READY | — |
| 10 | FLASHBACK DATABASE TO RESTORE POINT execution | READY | — |
| 11 | Structured logger (console + file simultaneously) | READY | — |
| 12 | SMTP email with log attachment | PARTIAL | Open Item 6 (SMTP) |
| 13 | App service stop + pre/post process verification | PARTIAL | Open Item 3 (cmd) |
| 14 | AES-256 encryption module (crypto_helper.py) | PARTIAL | Open Item 1 |
| 15 | encrypt_credential.py setup utility | PARTIAL | Open Item 1 |
| 16 | Post-restore app startup workflow | BLOCKED | Open Item 4 |

Summary: 11 of 16 modules are READY to code immediately. 3 are partially codeable. 2 are blocked.

# 11. Delivery & Testing Plan

The delivery approach accounts for the client's restriction on providing direct machine access for testing.

| Phase | Deliverable | How client tests it |
| --- | --- | --- |
| Phase 1 | Core script with dry-run mode | Client runs: python flashback_automation.py --dry-run Script prints every action it WOULD take. No SSH. No SQL. No tar. Client verifies logic and flow before any live execution. |
| Phase 2 | Connectivity test module | Client runs: python flashback_automation.py --test-connectivity Only tests SSH + DB connection. No data changes. Confirms pre-reqs are met. |
| Phase 3 | Full script with mock test suite | Client runs: pytest tests/ — all 16 unit tests pass on their machine without needing live Oracle or SSH. Proves logic is correct. |
| Phase 4 | Staged go-live with runbook | Step-by-step runbook provided. Client executes one step at a time. Start with create restore point on TEST environment only. Guided video call available for production go-live. |